Project Planning

Title: UK Train Railway Data Analysis Using Power BI

Objective:

To analyze UK railway operations from January to April 2024 and create insightful visualizations and reports using Power BI

Project Scope

In-Scope:

- Clean and transform the raw data in Power Query.

- Identification of relevant analysis questions to derive meaningful insights.

- Create data models to support analysis.

- Develop interactive dashboards and reports.

- Generate actionable insights based on the analysis.

- Share findings with stakeholders.

Out-of-Scope:

- Real-time data streaming

- Advanced predictive modeling (e.g., ML forecasting)

Key Deliverables

- Cleaned and structured data model in Power BI

- Interactive Power BI reports and dashboards

- Documentation of data sources, assumptions, and methodology

- Final presentation to stakeholders

Project Timeline & Milestones

| Phase | Task | Duration | Responsible | Deliverables |
| --- | --- | --- | --- | --- |
| Planning | Choose the project to work on | 1 day | Team |  |
| Data Gathering | Obtain data from DEPI Import CSV file into Power Bi Desktop. Review the CSV file to understand the structure, variables, and quality of the data. | 1 day | Team | CSV file |
| Data Preparation | Clean and transform data in Power Query) (remove duplicates, handle missing values, ensure correct data types, standardize formats) Create calculated columns like delay duration and reservation duration. | 3 days | Team | Cleaned & Structured Power bi file |
| Data Modeling | Build data model and relationships | 3 days | Team | Power bi file |
| DAX | Create DAX measures | 2 days | Team | Power bi file |
| Visualization | Create dashboards and reports | 7 days | Team | Power bi file |
| Review and Feedback | Present the dashboard to trainer for feedback. Collect inputs on necessary adjustments or additional features. Refine the dashboard based on user feedback. | 5 days | Team | Power bi file |
| Delivery | Present final reports to stakeholders | 1 day | Team | Power bi file |

Tools Used:

- Data Source: CSV

- BI Tool: Power BI Desktop/Service.

- Documentation: Word, PowerPoint.

Data Analysis Focus Areas

- Train schedule adherence, delays, and cancellations

- Passenger count trends

- Station-wise performance analysis

- Revenue generation against refund costs

Risk Assessment & Mitigation Plan

Data quality issues

Risk: Incomplete, inconsistent, or poorly structured data may compromise the accuracy of the analysis.

Mitigation: Implement data validation checks, ensure thorough data cleaning, and maintain clear documentation to preserve structure and reliability.

Technical challenges with Power BI integration

Risk: Potential limitations within Power BI, performance issues, or unforeseen technical difficulties may arise.

Mitigation: Allocate time for troubleshooting, leverage the expertise of experienced team members, and continuously build technical knowledge as needed.

Team Availability & Workload

Risk: Limited availability or over commitment of team members could lead to project delays.
Mitigation: Clearly assign responsibilities, set realistic deadlines, and monitor progress regularly to make adjustments when necessary.

Communication Plan

- Daily status updates via Whatsup

- Weekly review meetings

- Final presentation session

Expected Outcomes

Upon completion of the project, we expect to achieve:

- A fully functional, interactive Power BI dashboard that provides insights into railway operations

- Improved visibility into train performance and passenger trends

- Enhanced decision-making capabilities based on real-time data analysis